Transfer Learning-Based Classification of Poultry Diseases for Enhanced Health Management

Team Name: Deep Visionaries

Team Members:

- Pati Satya Sri

- Marisetti Durga Pavan Naga Manoj

- Oleti Durga Prasad

- Kondreddi Ganesh

Phase 1: Brainstorming & Ideation

Problem Statement: Poultry farmers face difficulties in identifying diseases in chickens early, which can lead to large-scale infections and economic losses.

Proposed Solution : We propose an AI-based image classification system using Transfer Learning (ResNet50) to detect poultry diseases such as Coccidiosis, Salmonella, and Newcastle Disease from images.

Target Users: Poultry farmers, veterinarians, and agricultural researchers.

Expected Outcome: An easy-to-use web platform where users can upload a poultry image and receive instant disease classification feedback.

Phase 2: Requirement Analysis

Technical Requirements:

- Python, Flask

- TensorFlow / Keras

- HTML, CSS (for frontend)

- ResNet50 model

- VS Code is used for model training and also for creation of web interface

Functional Requirements:

- Upload image

- Predict disease using trained model

- Display result

Constraints & Challenges:

- Model accuracy depends on dataset quality.

- Limited labelled images for some rare diseases.

Phase 3: Project Design

- System Architecture Diagram:                                                            User Flow:

User                                                                                                       User opens site

⇩                                                                                                                            ⇩

Upload Image                                                                                   Clicks on Get started Button

⇩                                                                                                                             ⇩

Flask Backend                                                                                           uploads poultry image

⇩                                                                                                                            ⇩

ResNet50 Model                                                                                             clicks   submit

⇩                                                                                                                            ⇩

Prediction                                                                                               sees disease prediction

⇩

Result Display

UI/UX Considerations:

- Simple upload form with image preview

- Predict button

- Result section with Disease Name

Phase 4: Project Planning (Agile Methodologies)

- Sprint Planning:

  - Week 1: Dataset collection & preprocessing

  - Week 2: Model training and tuning

  - Week 3: Flask integration

  - Week 4: Frontend + Testing + Deployment

- Task Allocation:

  - Member A: Model training

  - Member B: Flask backend

  - Member C: Frontend UI

  - Member D: Documentation & Testing

- Timeline & Milestones:

  - Milestone 1: Dataset ready (Week 1)

  - Milestone 2: Model trained (Week 2)

  - Milestone 3: Web integration (Week 3)

  - Milestone 4: Testing + Report (Week 4)

Phase 5: Project Development

- Technology Stack Used:      Python, Flask, TensorFlow/Keras, ResNet50, HTML/CSS

- Development Process:

- Trained ResNet50 on poultry dataset

- Created app.py with prediction route

- HTML templates for UI

- Uploaded image saved and pre-processed

- Model predicts and result shown on predict.html

Challenges & Fixes:

- ResNet50 needed image shape fixing → solved with img_to_array & resizing

- File not saving correctly → fixed with os.path.join()

- Styling issues fixed via HTML template updates

Phase 6: Functional & Performance Testing

Test Cases Executed:

- Uploaded valid/invalid image formats

- Checked correct predictions for known test images

- UI responsiveness and error handling

Bug Fixes & Improvements:

- Fixed image upload not found bug

- Added image preview and file name display

- Improved styling for better UX

Final Validation:

- Project meets objectives of classifying poultry disease accurately

- Easy for non-technical users